## Slide 1: QA Cinema Project
By Shameer Dar, Haaris Moghal, Oliver dillon and Andrew McCall

## Slide 2: Introduction
Created a Full stack MERN application, with utilization of supporting tools and methodologies, covered during training.
Create a full-stack web application following the Enterprise Architecture Model, using:
Presentation layer - A front-end developed using the language from your Front-End Web Technologies module (React)
Business Layer - An application back-end developed using the language from your Programming Fundamentals module (Node). Express, a web application framework for Node.js
Data Layer -A managed database hosted locally or within the Cloud Provider (e.g. MySQL in GCP, MongoDB a cross-platform document-oriented database program)

## Slide 3: Project Approach
Project objective:
    To create a functional Full Stack MERN application
    Focused on the MVP (Minimum Viable Product)
Project breakdown:
  Project Management platform – Jira-Kanban Board
  Key deliverables were split into user stories on a Kanban board.
  Component Hierarchy and ERD diagrams
  Back-end application with full CRUD functionality
  Fully integrated front end
  Testing : JEST, Chai and Mocha
  Styling
  Git management

## Slide 4: Team Roles
Scrum Master:
Oliver Dillon
Product Owner:
Shameer Dar
Development Team:
Frontend Developers – Shameer Dar & Haaris Moghal
Backend Developers – Oliver Dillon & Andrew McCall

## Slide 5: Consultant Journey
Version Control System: Git – Project management. Pushing and Reverting.
Source Code Management: GitHub. See the progress of the project coming together.
Database management system – MongoDB, Google Cloud Platform (GCP)
Backend API used– Express
Frontend framework- React
Testing –Mocha, Chai and JEST
Project Management platform – Jira/Kanban board
Postman

## Slide 6: Continuous Integration
Git for version control
Used a Feature-branch model. (GitKraken)
Regular commits to ensure project safety.
Used Jira tags on most commits.

## Slide 7: Continuous Integration
Added Jira Tags
On relevant
commits

## Slide 8: Backend Testing – Chai & Mocha
Managed to get 89.78% test coverage on the backend.
Chai how the test is run and Mocha was the test environment used.

## Slide 9: Frontend Testing - JEST
Jest is a JavaScript Testing Framework with a focus on simplicity.
Code Coverage: Generate code coverage

## Slide 10: Demonstration
Demonstration of the project

## Slide 11: Component Hierarchy

## Slide 12: ERD – Entity Relationship Diagram

## Slide 13: Jira – Kanban Board Week 1
Example of one the user stories.

## Slide 14: Jira – Kanban Board Week 2

## Slide 15: Sprint review
Managed to complete the main functionality required according the deliverables:
  CRUD functionality on the Back-end
  Testing >80%
What got left behind:
All MVP has been met, nothing was left behind.

## Slide 16: Sprint retrospective
What went well?
  All the user requirements were completed
  Version Control
  Good initial understanding of testing (JEST, Chai, Mocha)
  Good use of resources, understanding the strengths and weaknesses of each developer.
Improvements?
  More continuous testing, test after completing the component
  Realistic backlogs

## Slide 17: Conclusion
Creating this Fullstack MERN application has improved my knowledge:
  Back
  Testing : Mocha, Chai, JEST
Overall the aims project have been met:
  Crud functionality
  Testing
  Using a database
Improvements?
  More realistic with setting time frames of each sprints

## Slide 18: Thank you for listening!